Project Synopsis:  Migoo AI — Guidance, Simplified.

0. Cover

- Project title: Migoo AI — Guidance, Simplified.

- Team name & ID: Team Migoo AI (T4)

- Institute / Course: GLA UNIVERSITY, Semester-Project

- Version: v1.0

- Date: 2nd February 2026

Revision history

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| v0.1 | 15 Jan 2026 | Keshav Agrawal | Initial draft |
| v1.0 | 2 Feb 2026 | Team Migoo AI | Complete synopsis with technical specifications |

1. Overview

- Problem statement: Current learning and content creation systems require manual scripting, editing, and platform-specific optimization. Educators and creators struggle to convert topics or long-form content into structured courses, short-form videos, and exam-ready material, leading to inefficiency and content inconsistency.

- Goal: To build Migoo, an AI-powered platform that converts any topic or long-form content into structured courses, short learning videos, exam material, handwritten notes, and auto-published content, using a single unified workflow.

- Non-goals: Live video recording, Advanced animation rendering, Full LMS integration in v1, Autonomous AI agents

- Value proposition: Single-input multi-output learning automation, reduced manual effort, fast content generation, workflow-based publishing, and scalability for education-focused use cases.

2. Scope and Control

2.1 In-scope

AI-based course structure generation, Shorts / reels generation from courses, YouTube video to shorts conversion, AI-generated exam material, Handwritten-style PDF notes (Proposed), Workflow automation and scheduling, Web-based deployment.

2.2 Out-of-scope

Live classroom interaction, Multi-language dubbing, Advanced analytics dashboard, Messaging platform integrations

2.3 Assumptions

- Users have modern browsers, Stable internet or local inference setup, Usage in academic and content-creation environments

2.4 Constraints

- Semester timeline, Open-source AI models, Limited compute resources, Initial single-language support

2.5 Dependencies

- Ollama (Local AI runtime), Open-source LLMs (Llama / Qwen / DeepSeek), FastAPI / Flask (Backend), React.js (Frontend)

2.6 Acceptance criteria and sign-off

- GIVEN a topic or content

- WHEN processed by Migoo

- THEN structured courses, shorts, and notes are generated within seconds

- Content relevance ≥ 85%

- Sign-off: Mentor approval after successful demo

Sign-off table

| Stakeholder | Role | Decision area | Signature/Approval | Date |
| --- | --- | --- | --- | --- |
| Dr. Ram Manohar Nisarg | Mentor | Scope, final acceptance | Approved | 3 Feb 2026 |
| Keshav Agrawal | Product Lead | Release readiness | Approved | 3 Feb 2026 |

3. Stakeholders and RACI

| Activity | Responsible (R) | Accountable (A) | Consulted (C) | Informed (I) |
| --- | --- | --- | --- | --- |
| Requirements | Keshav | Keshav | Mentor | Team |
| Design | Parmeet | Keshav | Mentor | Team |
| Implementation | Keshav, Parmeet | Keshav | — | Team |
| Testing | Parmeet | Keshav | Mentor | Team |
| Release | Keshav | Keshav | Mentor | Dept |

4. Team and Roles

| Member | Role | Responsibilities | Key skills | Availability | Contact |
| --- | --- | --- | --- | --- | --- |
| Keshav Agrawal | Tech Lead & Backend | AI workflows, backend APIs, system architecture | GenAI, Backend | 10 hrs/wk | keshav.agrawal_cs.h23@gla.ac.in |
| Parmeet Singh | Frontend & Testing | UI development, workflow integration, testing | React, UI/UX | 8 hrs/wk | parmeet.singh_cs.h23@gla.ac.in |

5. Week-wise Plan and Assignments

| Week | Dates | Milestones | Keshav (Lead) | Parmeet (Backend / AI) | Deliverables | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 3–9 Feb | Requirements Freeze | Finalize scope, core modules & use-cases | Define AI inputs/outputs, content formats | Draft SRS, Tech Stack doc | Planned |
| 2 | 10–16 Feb | Architecture & DB Design | Architecture & workflow review | DB schema (sessions, content pipeline) | ERD, API Spec v1 | Planned |
| 3 | 17–23 Feb | Backend Scaffolding | Risk analysis & unblock | AI pipeline setup (Ollama + LLM), course generator | Core backend services (Course Gen) | Planned |
| 4 | 24 Feb–2 Mar | Frontend Scaffolding | Weekly sync & feature review | API integration & testing | UI screens, dashboard layout | Planned |
| 5 | 3–9 Mar | Feature Set A | Scope adjustment if needed | Shorts/Reels generator, exam material logic | End-to-end demo (Course + Shorts) | Planned |
| 6 | 10–16 Mar | Feature Set B | Define KPIs & optimization goals | Handwritten notes generator, workflow engine | Demo: Notes + Workflow automation | Planned |
| 7 | 17–23 Mar | Hardening & Testing | Risk burn-down & final checks | Backend bug fixes & optimization | Test report + Debug log | Planned |
| 8 | 24–30 Mar | Release & Presentation | Final sign-off, project deck preparation | Deployment, documentation & configs | v1.0 Release + Project Deck | Planned |

6. Users and UX

6.1 Personas

- Student Learner: Wants short, structured learning content

- Educator: Wants fast course creation

- Content Creator: Wants repurposable short-form content

6.2 Top user journeys

- Home → Enter Topic / YouTube Link → AI Processing → Course / Shorts / Notes
KPI: Response time ≤ 25s, engagement ≥ 85%

6.3 User stories

- As a learner or educator, I want to convert a topic into structured learning content and revision material so that I can save time and improve learning efficiency.

6.4 Accessibility & localization

- Simple text-based interaction

- Clean UI for ease of use

- English language support (v1)

7. Market and Competitors

7.1 Competitor table

| Competitor | Product | Target Users | Key Features | Pricing | Strengths | Weaknesses | Our Differentiator |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ChatGPT | AI Assistant | Students, Educators | Text-based explanations, Q&A | Freemium | Fast responses | No video/course automation | Migoo generates structured courses & videos |
| Google Gemini | AI Assistant | General users | Knowledge-based answers | Freemium | Strong search integration | No learning workflow | Migoo focuses on learning + content creation |
| Notion AI | AI Workspace | Professionals, Students | Notes & summaries | Paid | Good organization | No video/shorts generation | Migoo produces video-ready content |
| Manual Course Creators | YouTube / LMS | Educators | Custom teaching style | Free / Paid | High quality | Time-consuming | Migoo automates entire pipeline |

7.2 Positioning

- Unique angle: Migoo uniquely combines learning automation, content repurposing, and auto-distribution into a single AI-powered workflow.

- Measurable delta: Reduces course creation time by 70–80%, converts one topic into multiple formats automatically, designed for education-first use cases

8. Objectives and Success Metrics

- O1 Onboarding: Course or content generation start time ≤ 3 seconds

- O2 Content Quality: Generated learning content relevance ≥ 85%

- O3 Automation Efficiency: One input generates multiple outputs successfully

- O4 Accessibility: No major usability issues in core workflows

9. Key Features

| Feature | Description | Priority | Dependencies | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| AI Course Generator | Converts topic into structured chapters | Must | Ollama, LLM | GIVEN a topic WHEN processed THEN course is generated |
| Shorts / Reels Generator | Converts lessons into short videos | Must | LLM, Prompt Engine | Shorts generated with key concepts |
| YouTube to Shorts | Extracts concepts from long videos | Must | Transcript parser | Shorts reflect main ideas |
| Exam Material Generator | Creates questions & revision notes | Should | LLM | Exam-ready content generated |
| Handwritten Notes | AI handwritten-style PDFs | Should | Font engine | Notes are readable & exam-friendly |

10. Architecture

10.1 High-level

- Frontend: React.js for dashboard, course input, workflow control

- Backend: FastAPI / Flask for AI orchestration, workflows, APIs

- AI Engine: Ollama (Local) with Open-source LLMs (Llama / Qwen)

- Content Processing: Prompt pipelines for course, shorts, notes & exam material

10.2 API spec snapshot

| Endpoint | Method | Auth | Purpose | Request Schema | Response Schema | Codes |
| --- | --- | --- | --- | --- | --- | --- |
| /generate-course | POST | — | Course generation | {topic: string} | {chapters: list} | 200, 400 |
| /generate-shorts | POST | — | Shorts generation | {content: text} | {shorts: list} | 200, 400 |
| /generate-notes | POST | — | Handwritten notes | {topic: string} | {pdf: file} | 200, 400 |
| /execute-work | POST | — | Automation exe. | {config: json} | {status: string} | 200, 400 |

10.3 Config and secrets

- .env file for environment variables, API keys and model configs stored securely, Sensitive files Git-ignored

11. Data Design

11.1 Data dictionary

| Entity | Field | Type | Null? | Allowed Values | Source | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| User | input | String | No | — | User | Primary Input |
| Course | content | Text | No | — | System | Generated Output |
| Shorts | clip | Text | No | — | System | Short-form Content |
| Notes | pdf | File | No | — | System | Handwritten Notes |
| Workflow | status | String | No | pending / completed | System | Execution State |

11.2 Schemas and migrations

- Minimal session-based schema used

- No permanent user data storage

- Generated content exists only for the active session

- Stateless backend design for scalability

11.3 Privacy, retention, backup/DR

- Local and session-level data storage only

- Generated content retained only during session lifetime

- No external data transmission without user action

- No personal user information stored

- 12. Technical Workflow Diagram

13. Quality: NFRs and Testing

- AI output relevance and accuracy testing

- Workflow execution validation

- UI usability testing

- Performance testing for multiple requests

- Manual review of generated learning content

14. Security and Compliance

- Secure handling of AI model responses

- No storage of personal or sensitive user data

- Environment variables protected via configuration files

- Local inference option reduces external dependency risks

15. Delivery and Operations

- Deployed using Vercel / Render for public access

- Logs monitored for error detection and performance analysis

- Easy redeployment using containerized or script-based setup

16. Risks and Mitigations

- Risk: Slow AI response time, Mitigation: Optimized prompts and lightweight models

- Risk: Large input content size, Mitigation: Chunked processing approach

- Risk: Platform publishing failures, Mitigation: Retry and fallback mechanisms

17. Research and Evaluation

- Study of AI-based learning platforms and content tools

- Comparison with manual course creation workflows

- Evaluation through test users and generated content quality

- Limitations identified for future improvement

18. Appendices

- Glossary:

•     LLM - Large Language Model

•     GenAI: Generative Artificial Intelligence

•     Workflow Engine: Automated content execution pipeline

•     KPI – Key Performance Indicator

- References:  Course Handbook, React Documentation, Ollama Documentation, Open-source LLM Documentation